Sprint 2 — Deeper API Skills

Duration: 3 weeks  |  Focus: Streaming, function calling & structured outputs  |  Status: Not started

# Carried Over from Sprint 1

The following items were deferred from Sprint 1 and must be completed before Sprint 2 scripts begin.

- ☐ Add error handling to interview_chat.py

- ☐ Add error handling to classifier.py

- ☐ Write sprint_01/README.md — what you built and a sample terminal session from interview_chat.py

- ☐ Business: solution design — get 5–10 people to confirm willingness to pay for the drone inspection product

# Goals

By the end of Sprint 2, you should be able to:

- Stream Claude's responses token-by-token instead of waiting for a full reply

- Use the API's structured output feature to guarantee typed JSON responses

- Define Python functions that Claude can call autonomously (tool use)

- Understand the difference between prompting Claude for JSON vs. enforcing it at the API level

- Build a basic agentic script where Claude decides when and how to use a tool

- Write error handling from the start on every new script

- Understand token usage, max_tokens, and basic API cost awareness

- Understand how tool use connects to full agent frameworks coming in Phase 2

# Scripts

## Script 1 · ~1.5 hrs · Week 1 — Live Streaming Report Generator

Rebuild report_generator.py from Sprint 1 to stream Claude's response token-by-token to the terminal instead of waiting for the full response. Uses a simple text prompt rather than the CSV.

- Demonstrates streaming APIs and chunk handling

- New exercise — not drone inspection data

Acceptance Criteria

- ☐ Response streams token-by-token to the terminal

- ☐ Handles API errors gracefully with a clear error message

- ☐ Handles missing or unset ANTHROPIC_API_KEY before making any API call

- ☐ Model has a fallback default if .env value is missing

Deliverable: streaming_report.py

## Script 2 · ~2 hrs · Week 2 — Structured Output Classifier

Rebuild classifier.py from Sprint 1 using Claude's structured output feature instead of asking Claude to return JSON via a prompt. Claude returns a guaranteed, typed JSON schema on every call.

- Demonstrates the difference between prompt-based JSON and API-enforced structured outputs

- Uses drone inspection data (customer_interviews.csv)

Acceptance Criteria

- ☐ Claude returns a guaranteed typed JSON schema on every call

- ☐ Handles API errors gracefully with a clear error message

- ☐ Handles missing or unset ANTHROPIC_API_KEY before making any API call

- ☐ Handles FileNotFoundError if the CSV is missing

- ☐ Handles empty CSV gracefully before sending to Claude

- ☐ Output directory is created if it doesn't exist

- ☐ Model has a fallback default if .env value is missing

Deliverable: structured_classifier.py + classified output CSV

## Script 3 · ~3 hrs · Week 3 — Tool-Use Agent

Build a script where Claude can call Python functions you define — for example search_interviews(keyword), get_severity_count(level), or filter_by_category(category). Claude decides when to call them based on a user's question.

- Demonstrates agentic tool use and basic agent behavior

- Claude decides when to use a tool — not the developer

- New domain — simple dataset of your choosing

Acceptance Criteria

- ☐ Claude autonomously decides when to call a tool based on the user's question

- ☐ At least 3 callable Python functions defined

- ☐ Handles API errors gracefully with a clear error message

- ☐ Handles missing or unset ANTHROPIC_API_KEY before making any API call

- ☐ Handles empty user input without crashing

- ☐ Handles cases where Claude doesn't call a tool and responds directly

- ☐ Model has a fallback default if .env value is missing

Deliverable: tool_use_agent.py

# Key Concepts

| Concept | Description |
| --- | --- |
| Streaming | Receiving and displaying Claude's response incrementally, chunk by chunk |
| Structured outputs | API-enforced JSON schemas — Claude always returns the exact shape you define |
| Function/tool calling | Defining Python functions Claude can invoke autonomously |
| Agentic behavior | Claude deciding when and how to act, not just responding to prompts |
| Error handling | Writing defensive Python that fails gracefully instead of crashing |

# Learnings

Fill in as you complete each script.

- ☐ Script 1 — What did you learn about streaming?

Notes:

- ☐ Script 2 — How does structured output differ from prompting for JSON?

Notes:

- ☐ Script 3 — What surprised you about tool use?

Notes:

- ☐ Error handling — what did you learn about writing defensive Python?

Notes:

- ☐ When is streaming worth implementing vs. waiting for a full response?

Notes:

- ☐ What is the difference between a script that calls Claude and an actual agent?

Notes:

# Retrospective

Fill in at the end of Sprint 2.

What went well

What was harder than expected

What I'd do differently

What I'm taking into Sprint 3

# Resources

- Anthropic Streaming Docs: https://docs.anthropic.com/en/api/messages-streaming

- Structured Outputs Docs: https://docs.anthropic.com/en/docs/test-and-evaluate/strengthen-guardrails/increase-consistency

- Tool Use Docs: https://docs.anthropic.com/en/docs/build-with-claude/tool-use